## Slide 1: Longboat Pass Bridge Discussion
Town Commission Regular Workshop
March 23, 2026

## Slide 2
Background and PD&E Alternatives Analysis Results
Existing bridge built in 1957, improved in 2005 and 2020. Typical 50-year service life for this bridge.
FDOT began PD&E in early 2020 to analyze Bridge alternatives. Completion expected early 2026 at a cost of $2.1 million.
PD&E analyzed alternatives below (cost estimates are about a year old and need to be updated):
  Low-Level Single Leaf Bascule: $176 million
  Low-Level Double Leaf Bascule: $185 million
  Mid-Level Single Leaf Bascule: $184 million
  Mid-Level Double Leaf Bascule: $194 million
  High-Span Fixed Bridge: $138 million
Based on notable cost differences, FDOT is preferring the high-span fixed bridge alternative.
Bridge is planned for a 75-year service life.
Longboat Pass Bridge Replacement
  Bridge Notes:
  High Span: No Bridge Openings for Navigation
  Travel Lane Shoulders for flex and transit
  Shared Use Path/ Multi-Use Trail

## Slide 3
Longboat Pass Bridge Replacement
Total Project Cost Estimate (2025 dollars):
Draft Schedule:

## Slide 4
Longboat Pass Bridge Replacement

## Slide 5
Longboat Pass Bridge Replacement
Rendered images shared at previous workshops (Existing):
Manatee County - Coquina
Longboat Key – Greer Island

## Slide 6
Longboat Pass Bridge Replacement
Rendered images shared at previous workshops (Proposed):
Manatee County - Coquina
Longboat Key – Greer Island

## Slide 7
FDOT and Town, Next Steps
Final Public Meetings for the PD&E and alternative analysis were conducted by FDOT on March 12th (in-person) and March 17th (virtual).
Once PD&E is concluded, FDOT will plan the design effort. Construction currently remains unfunded.
Longboat Pass Bridge Replacement

## Slide 8
Longboat Pass Bridge Replacement
Ideas borrowed from the Cortez Bridge project. Things like:
Bridge overlooks, ex. sculpted
Decorative railing
Landscape and texture-softened retaining walls

## Slide 9
Thank You!